| Daily Report |  | Week |  |  |  |  |  |  |  |  |  | Serial No.: |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| GPR240188 |  | Day |  | Mon– Tue – Wed – Thu – Fri – Sat – Sun ☐ ☐ ☒ ☐ ☐ ☐ ☐ |  |  |  |  |  |  |  |  |  |  |
|  |  | Date |  |  |  |  |  |  |  |  |  | 0 | 0 | 3 |
|  |  | Hours |  |  |  |  |  |  |  |  |  |  |  |  |
| Temperature + Weather |  | Tmax = 32º C |  |  |  | Sunny ☐ Cloudy☒ Rain ☐ |  |  |  | Special weather occasions: Weather is like cloudy all day and there almost 1 hour rain. |  |  |  |  |
| Staff |  | Supervisor | Foreman |  | Specialist Worker |  | Skilled Worker | BW |  |  | Other | Sum |  |  |
|  | PL | 2 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Danphix | 1 |  |  |  |  | 4 |  |  |  |  |  |  |  |
|  | JST | 4 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | NSI | 2 | 2 |  | 13 |  | 10 |  |  |  |  |  |  |  |
|  | Sum | 9 | 2 |  | 13 |  | 14 |  |  |  |  |  |  |  |
| Task | Time | Installation of Primusline system Onshore |  |  |  |  |  |  | Installation of Primusline system Jetty |  |  |  |  |  |
| Mobilise | 07:10 to 08:45 | Travel from the hotel to Site. |  |  |  |  |  |  |  |  |  |  |  |  |
| General | 08:30 to 12:30 | Moved to the jetty for some measurements and discussion |  |  |  |  |  |  |  |  |  |  |  |  |
| Lunch | 12:45 | Leave for lunch |  |  |  |  |  |  |  |  |  |  |  |  |
| Check the dimensions | 14:00 to 17:00 | Checked the dimensions of the test piece and O-ring of the connectors. After that we were wait for the boat for to go jetty but driver was not there. |  |  |  |  |  |  |  |  |  |  |  |  |
| De-mobilise | 17:50 ro 18:30 | Travel back to hotel |  |  |  |  |  |  |  |  |  |  |  |  |
| Special Events | concept change | Had a meeting with client and had discussion on the schedule. NSI request to made some changes in the schedule so we made it, updated one attached after it. |  |  |  |  |  |  |  |  |  |  |  |  |
|  | objection against execution |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | arrangements / orders |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | extra services |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | obstructions of the schedule |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Client visiting the site |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Comments of the client |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Name (Primus Line): Andrew Porter				Name (Danphix): Arnold Cekodhima

______________________________				__________________________

Date, Signature (Primus Line)					Date, Signature (Danphix)

Name (NSI): Agkamol

________________________________

Date, Signature (New Star International)

Pictures: